# INCOSE Lecture, 8 Feb 2012, Zürich
Concurrent Engineering in the Space Industry
Ross Findlay, Systems Engineer at DLR (German Aerospace Centre)

## Lecture notes

Concurrent design vs. concurrent engineering -> also apply further down the development, for whole process

DLR method slightly different to the one applied at ESA / NASA

Key is collaboration: online and offline communication/exchanges, e.g. ad-hoc tiger teams vs. organised sessions (with a facility and special layout, workstations/screens for all)

Interaction through models, data, video-conferencing

Session: set goal -> resolve

Study consists of various design sessions, led by a team leader, with frequent presentations  and exchanges

Each design session for one iteration  of the design process

Typical study length at ESA: 2 months, DLR: 1 week

Guide: design model: centralised database, consists of many workbooks (e.g. mission, thermal, dynamics, cost, power)

Interfaces function via EXCEL

Track evolution of the design -> problems -> discourse

Other tools interface with EXCEL

Input / output sheet; input from database, output: results (e.g. equipment list)

What is most up-to-date: task of systems engineer

For analysis and calculations

Process

Mission requirements analysis -> mission analysis (environment) -> subsystem design -> design verifications -> risk analysis -> cost assessment

Iterations (dependencies)

Systems Engineer leads

Trade-offs (but design done by all)

  - Can raise issue online -> offline meeting to resolve (e.g. adjust requirements)

On-line walk-through (e.g. 3D modelling)

Cost engineering: experts know best -> directly involved

Evolving CE beyond taking loose design and put on paper

Take list of feasible solutions -> put together detailed plan to actually build things.

Phase A: ESA: applied to 170 Studies  (conceptual design only)

Reduced time by 1/4, cost by 1/2.

But more people involved early on

Invest early -> fix problems that could cost later.

Phase B: tested on 3 projects, about one week each (half days, students)

More qualitative results

Performance / robustness (system improved a lot)

Team satisfaction: establish interactions early & felt progress & fun/exiting

But: not all the time: also needs other phases without CE.

Only 2-3 days: reduced problem scope to organise.

Time / cost: work through one requirement in 3/4 of an hour and fix.

Proven for conceptual design -> hope to take it to detailed design.

Based on simultaneous interactions / right people in same room

Leadership:  flexibility vs. time/agenda management.

Needs experience in CE leading

But should not be involved directly in this project.

## Discussion notes

Q: (from software perspective) Understand about importance of communication, what is different than before with CE?

Communication at different level

Space: often done by documents / email

CE to get people together / design together / model together

Data / variables -> solutions

Only get information asked for

Check assumptions

Integrated model, same room

Q: difference to agile approaches?

it links

Q: What are experiences with international video conferencing over distance?

People tend to present only

Should have experts & user base in the same room

Discuss and look at same data / share

Time zone issue

Cultural aspects: more or less forward / passionate, but not big problem, slightly more issues with Asia, did not always work since culture more different, e.g. very hierarchical structures: only talking to person above

Q: Optimum number of participants?

For sub-systems: one expert from each subject: must not miss anyone.

Need responsible for technical management: team leader

Customer should be present (also an expert)

Tailoring depending on project needs, but roughly 14-18 (16) people, wider: 10 to 22

The more the more difficult to manage for team leader: avoiding chaos

Q: During conceptual phase – what if requirements are not yet mature?  We need 60% of time to get requirements right – is CE just for implementation?

Requirements might have had already 2 years of work

Sometimes more open idea, but should have top-level requirements fixed

Q: Customer always there?

Mostly

Whoever asked you to fix the problem is the customer.

Also needed: a user representative.

Q: fix problems: what happens to the data sheets?

May use existing database

Becomes deliverable to customer – used to contract externals

2 Problems:

ESA tool, EXCEL based, not always ideal; only for sessions, other tools needed for input; goal is to get professional (integrated) tools

Time to update the values, again EXCEL not good, only for interfacing; but no need to update during session: is the working model that is being built

Q: Identify problems in system: during proposal stage very formal communication with customer, cannot involve the customer: sensitive / competition

Contact end user and invite, somebody who understand customer needs

Need to consider what the users want / need

But: cannot change requirements too much at this stage

## Workshop: small groups discussed merits & applicability in own organisation, then shared with plenum.

Differences between project/industry: size, complexity

Issues for companies to implement CE? Implement through hybrid model.

Advice: peer review papers good to convince people

There are experts at every level / stage, not only at system level

Don’t need facilities

Experience with regulations? -> bring on lawyer or somebody who knows the standards.

Inefficiencies for involving new technologies? Limited? Discard newest?

Advice: we start with blank templates (no info in it) -> setup based on people and what they asked for:; adapt during process (still have no standard components/not really needed) -> relatively open

Difference between HW / SW; SW might allow for more radical approaches to change, while HW cannot change to easily, 
SW development already applies working practices similar to CE/ similar intentions: much communication & teamwork, similar experiences; 
we are in later phases (problem already there) 
-> not applicability problem, but acceptance problem: old methods in place (e.g. can’t be systematic / knows nothing of advantages applicable to all domains)

Different perspectives: start on top then convince people vs. start one side and then expand it

Good database is needed -> build -> lessons learned -> quantitative way

Closed loop of information, experience lost otherwise

Put people together & concentrate on activities

Not always focused -> other projects -> hybrid models -> work more focused on projects

Problem: Systems Engineer: expert or not?  Danger of too many interactions when limited background -> specialised vs. not

Because of structure of satellite domain: initial phase: 
Problem with different working speeds? Analyst slow / designer quicker

Advice: Comes down to team leader experience -> information to each at the right time, time for off-line work, schedule for the day, meet objectives for each day, schedule around slower domain.

DLR: compact: reduce work scale

Risk person and customer there.

Workaround: do not plough through all problems

From aircraft industry (different to space industry) -> higher volume of products -> different working philosophy, databases are large and powerful (e.g. digital mockup), likewise: high volume products, while DLR more science-based

Cultural differences: e.g. open plan offices enable more communication anyway – while in Germany not so common

Open plan offices not enough: not so focused and danger of disturbing others; need to get timely information about the project

Should be involving / energetic

But also use it as a philosophy for team working

Thanks to all!!